# Eventus - team split for 4

Person 1 - Authentication, Users, Roles, Admin Core

Main responsibility: build the user system and the admin foundation of the platform.

Features

- Login / authentication

- Authorization by roles:

  - Administrator

  - Teacher / Organizer

  - Student

  - Coordinator

- User management

- Role-based access control

- Admin management for:

  - users

  - categories

  - global settings

Backend tasks

- Auth API

  - POST /api/auth/login

  - POST /api/auth/register if registration is included

- JWT security

- Spring Security configuration

- User, Role, UserRole entities

- DTOs for login and user responses

- Exception handling for unauthorized access

- Admin CRUD for users and categories

Database tables

- users

- roles

- user_roles

- event_categories

Frontend tasks

- Login page

- Role-based navigation/menu

- Admin dashboard

- User management page

- Category management page

Testing

- Auth unit tests

- Role access tests

- Integration test for login and protected endpoint access Why this part is fair

- This is a full module on its own and is essential for the rest of the system.

Person 2 - Event Creation, Approval Workflow, Organizer Features

Main responsibility: build the full lifecycle of school events from draft to approval and publication.

Features

- Teacher creates draft event

- Edit draft / rejected event

- Submit for approval

- Coordinator/admin approves or rejects

- Rejection includes reason

- Approved events become published/visible

- Event status workflow

Backend tasks

- Event CRUD

- Approval workflow logic

- Event state transitions

- Validation rules

- Services for event creation, update, approval, rejection

- Conflict checks at event creation level

- Event status history

Database tables

- events

- approval_requests

- event_status_history

Suggested entities/classes

- Event

- ApprovalRequest

- EventStatus

- EventService

- ApprovalService

Design patterns / OOP

- State pattern for event lifecycle:

  - Draft

  - PendingApproval

  - Approved

  - Published

  - Cancelled

  - Completed

- Good place to show encapsulation and SRP

API endpoints

- GET /api/events

- GET /api/events/{id}

- POST /api/events

- PUT /api/events/{id}

- POST /api/events/{id}/submit-for-approval

- POST /api/approvals/{id}/approve

- POST /api/approvals/{id}/reject

- POST /api/events/{id}/cancel

Frontend tasks

- Organizer dashboard

- Event create/edit form

- Approval dashboard

- Event details page

- Status badges

Testing

- Unit tests for state transitions

- Integration test:

  - create event -> submit -> approve -> publish

Why this part is fair

- This is the main workflow/business logic of the app and is large enough for one full teammate.

Person 3 - Student Registration, Waitlist, Attendance, Notifications Main responsibility: everything related to participation in events.

Features

- Students browse published events

- Register for events

- Cancel registration before deadline

- Waitlist when capacity is full

- Attendance marking by organizer

- Participation status

- Notifications for:

  - registration success

  - waitlist

  - approval/publishing updates

  - cancellation

  - event changes

Backend tasks

- Registration logic

- Capacity checking

- Waitlist queue handling

- Concurrent registration protection

- Attendance records

- Notification service

- Background jobs if needed

Database tables

- registrations

- waitlist_entries

- attendance_records

- notifications

Suggested entities/classes

- Registration

- WaitlistEntry

- AttendanceRecord

- Notification

- RegistrationService

- AttendanceService

- NotificationService

Multithreading / concurrency

- This teammate can own the most important concurrency requirement:

  - simultaneous registrations for limited-capacity events

  - prevent oversubscription

  - move extra students to waitlist safely

Possible implementation

- synchronized service logic

- optimistic/pessimistic locking

- queue for notification sending

API endpoints

- POST /api/events/{id}/register

- DELETE /api/events/{id}/register

- GET /api/events/{id}/registrations

- POST /api/events/{id}/attendance

- GET /api/events/{id}/attendance

Frontend tasks

- Event catalog

- Student event details page

- Register/cancel buttons

- Waitlist status display

- Attendance page for organizers

- Notification panel

Testing

- Capacity logic tests

- Waitlist promotion tests

- Integration test:

  - concurrent registrations until full capacity

Why this part is fair

- This is a strong functional block with both user-facing and technically advanced logic.

Person 4 - Rooms, Resources, Reports, DevOps/Infrastructure

Main responsibility: resource scheduling, analytics, deployment, and technical operations. Features

- Room management

- Equipment/resource inventory

- Resource booking for events

- Conflict detection for room/resource double-booking

- Reporting/statistics:

  - number of events by type

  - participation per student/class

  - attendance rate

  - most active organizers

  - room/resource usage

- Infrastructure and deployment setup

Backend tasks

- Room CRUD

- Resource CRUD

- Booking logic

- Conflict detection strategy

- Reporting queries

- Metrics and health endpoints

- Docker + CI/CD + deployment manifests

Database tables

- rooms

- resources

- resource_bookings

And also reporting reads from:

- events

- registrations

- attendance_records

Suggested entities/classes

- Room

- Resource

- ResourceBooking

- ConflictDetector

- ReportGenerator

- ReportingService

Design patterns / OOP

- Strategy pattern for:

  - conflict detection

  - report generation

  - optional notification/report export logic

- Great place for collections, maps, sets, queues, streams

API endpoints

- GET /api/rooms

- POST /api/rooms

- GET /api/resources

- POST /api/resources

- POST /api/resources/book

- GET /api/reports/events-summary

- GET /api/reports/attendance

- GET /api/reports/resource-usage

Frontend tasks

- Admin room/resource pages

- Conflict warning banners

- Reports dashboard

- Charts/tables for usage and participation

Infrastructure tasks

- Docker Compose

- Backend + frontend containers

- PostgreSQL container

- GitHub Actions pipeline

- Health checks

- Logs + metrics

- Kubernetes / Minikube / k3s demo deployment

- Secrets/config setup

Testing

- Conflict detection tests

- Reporting calculation tests

- Pipeline/build verification

Why this part is fair

- This combines one business module with one infrastructure module, making it equal in weight to the others. Final recommended team ownership table

- Team member 1: Auth + Admin - auth, users, roles, categories

- Team member 2: Events + Approval - events, approvals, status workflow

- Team member 3: Registration + Attendance - registrations, waitlist, attendance, notifications

- Team member 4: Resources + Reports + DevOps - rooms, resources, reports, infrastructure

Shared rules for all 4

- Everyone should follow the same project structure:

  - controller layer

  - service layer

  - repository layer

  - entity layer

  - dto layer

  - exception layer

Shared tech

- Backend: Java + Spring Boot

- Frontend: React

- Database: PostgreSQL

- ORM: Spring Data JPA / Hibernate

- Containers: Docker / Docker Compose

- CI/CD: GitHub Actions Best weekly build order

Week 1

- Person 1: auth, roles, users

- Person 2: event model + CRUD

- Person 3: registration model + attendance model

- Person 4: room/resource model + Docker + DB setup

Week 2

- Person 2 connects approval workflow

- Person 3 connects student registration

- Person 4 adds conflict detection

- Person 1 finishes admin pages and permissions

Week 3

- Person 3 adds waitlist + concurrency

- Person 4 adds reports + metrics

- Person 2 finishes organizer/coordinator dashboards

- Person 1 helps integration and testing

Week 4 and later

- integration

- bug fixing

- documentation

- screenshots

- final presentation